Thank you all for your time. This is a decision point triggered by RIO EMEA migration. On the surface it looks like ‘ID standardisation’, but architecturally it’s about whether we carry forward regional semantics or align to a single global IMOS model

Slide 2 What?

- “Today, US and EMEA generate allocation IDs differently: US via Trading; EMEA via Salerio.”

- “Over the years, systems have encoded region-specific logic into routing, validation, parsing, and reporting — often using prefixes (e.g., 43TN) as logic keys.”

- “As RIO EMEA accounts migrate to IMOS, Trading will generate IDs for those migrated accounts. During transition we risk a dual-mode world: migrated vs non-migrated behaviour.”

- “That dual-mode approach might work short-term, but it’s not a sustainable target state.”

Slide 3 — Options

Option 1 — Align Consumers (Pain now)

- “We invest now to remove region-specific assumptions so consumers align to a single IMOS model.”

- “Outcome: consistent controls, simpler ops, scalable to future regions.”

“We pay once and stop compounding.”

Option 2 — Abstract Consumers (Pain later)

- “We preserve EMEA behaviour by absorbing logic upstream / via stub, so current consumers largely don’t change.”

- “Outcome: protects near-term time-to-market — but creates a parallel processing model and ongoing operational overhead.”

“We protect the date but create debt + complexity.”

Slide 4 — Call to Action

- “Our recommendation in principle is aligning to a single IMOS model.”

- “But we can’t responsibly commit without a cross-AM view of the blast radius.”

- “So we need a management decision today:

  - Option A (preferred): approve a time-boxed AM-wide assessment to quantify blast radius, effort, and timeline

Approve a time-boxed, AM-wide engagement to evaluate blast radius and provide the critical information to inform the go-forward approach.

- The outcome is a decision-grade assessment: confirmed impacted consumers, routing rules, effort sizing, timeline impact, risks, and guardrails.

Slide 1 — Title: RIO: EMEA Migration scope creep – Trade block/allocation ID standardization
“Thanks for the time. This is a decision point triggered by RIO EMEA migration. On the surface it looks like ‘ID standardisation’, but architecturally it’s about whether we carry forward regional semantics or align to a single global IMOS model.

There are two valid paths:

- Standardise now by aligning consumers to one model — more effort upfront, less operational complexity long term.

- Preserve EMEA behaviour by abstracting the differences — protects the delivery date, but creates ongoing tech debt and a dual-semantics operating model.

Slide 2 — What? (3:30)

What you say:
“Today, the process for generating trade block and allocation IDs in AM is fragmented by region and asset class.

- For US / RIO flow, Trading is responsible for generating allocation IDs.

- For EMEA flow, Salerio generates allocation IDs, and multiple AM systems have built logical dependencies around that — not just consuming the ID, but using its structure to drive routing, validation, filtering and reporting.

Over the years, systems have encoded region-specific logic like:

- prefix expectations (e.g., Salerio prefixes such as 43TN),

- validations based on prefix/length,

- topic subscriptions and routing rules tied to those prefixes,

- and downstream report/control logic that assumes ‘if it looks like X, treat it like EMEA’.

Now, with EMEA accounts migrating to IMOS, the source of allocation ID generation changes: Trading will generate allocation IDs for migrated EMEA accounts.

During transition, we can run a dual approach — migrated accounts behave one way, non-migrated accounts behave another — and that’s why this shows up as ‘scope creep’. But the point is: a dual model is fine as a temporary migration tactic, it’s not viable as an enduring architecture.

So the implication is: to support RIO EMEA tranches safely, key AM systems—PODS, CMA, AM IBOR—plus MessageBus and trade stores and various downstreams—will need change to remove dependency on Salerio-specific semantics for migrated accounts, while still supporting non-migrated flows during transition.”

Slide 3 — Options (5:00)

Option 1: Align Consumers — “Pain now”

What you say:
“Option 1 is to eliminate EMEA-specific logic and align to a single model. That means consumers remove prefix-coupled logic and behave consistently regardless of region.

Pros:

- Operational efficiency — fewer duplicate logic paths.

- Consistency — uniform data standards and controls reduce reconciliation issues.

- Simplified maintenance — easier to support, onboard new regions/products.

- Enables broader strategic initiatives by fully leveraging a unified IMOS platform.

Cons:

- It’s a significant change effort: analysis, development, testing across multiple consumers.

- There may be short-term disruption during migration.

- It’s resource intensive and requires cross-team coordination.

- If analysis is incomplete, risk of missed dependencies — which is why the assessment is important.”

CTO translation line:
“We pay once, remove structural complexity, and reduce long-term operational risk.”

Option 2: Abstract Consumers — “Pain later”

What you say:
“Option 2 is to preserve EMEA regional processing for migrated accounts by absorbing the EMEA-specific logic in Trading and/or upstream systems — essentially creating an abstraction / stub to make the world look like it used to for consumers.

Pros:

- Minimal immediate change for consumers, lower short-term disruption.

- Familiar workflows remain.

- Lower upfront cost and protects near-term time-to-market for EMEA.

Cons — and these are the important ones:

- Operational complexity — multiple processes and logic paths must be maintained.

- Scalability issues — hard to extend to other regions like APAC or future requirements.

- Inconsistent data and controls — increased risk of discrepancies and reconciliation problems.

- Hinders integration — limits ability to realise benefits of unified IMOS.

So Option 2 is not ‘free’. It’s a deliberate choice to run dual semantics and carry tech debt.”

Slide 4 — Now What? / Call to Action (4:00)

What you say:
“In principle, the architecture recommendation is to eliminate legacy regional nuances and align to a single IMOS model — that’s Option 1.

However, we currently lack a comprehensive view of the full ‘last radius’ / blast radius and can’t independently determine the full scope and impact from the RIO program perspective without collaboration from AM-wide teams.

So we’re seeking management guidance on two options:

Option 1 (preferred): Approve a time-boxed, AM-wide engagement to evaluate blast radius and provide the critical information to inform the go-forward approach.

- The outcome is a decision-grade assessment: confirmed impacted consumers, routing rules, effort sizing, timeline impact, risks, and guardrails.

Option 2: Maintain the status quo to preserve RIO’s time-to-market for EMEA deliveries — with explicit awareness of the tech debt we incur and an agreed steer on ownership and paydown.

Clear direction from management enables us to proceed with the most appropriate strategy for the organisation.”

Close strong (10 seconds):
“My recommendation is: approve the time-boxed AM-wide assessment now, and we’ll return with quantified options and a safe execution plan.”

Appendix usage (only if asked)

Use these as “if you want the evidence” slides, not part of your main run.

- Appendix 4 (Sample code): “This is evidence the coupling is in code and rules, not theoretical.”

- Appendix 3 (Blast radius table): “Here’s what we know, and what’s TBD pending scans and owner confirmation.”

- Appendix 2 (Approach): “This is the structured method: routing rules, code search, prod logs, owner verification, then guardrails.”

- Appendix 1 (Execution plan): “This is the governance: exec ask, spike, decision gate, then wave plan/cutover.”

Critical CTO questions you’re likely to get (and crisp answers)

1) “What exactly are you asking us to decide today?”

Answer:
“Approve the time-boxed AM-wide assessment to quantify blast radius/effort/timeline, or explicitly accept status quo to protect EMEA time-to-market with an agreed tech-debt plan.”

2) “Why can’t you just proceed with Option 1?”

Answer:
“We can’t responsibly commit without validating the full blast radius. The risk is late surprises that either break operations or delay delivery. The assessment de-risks both.”

3) “Why can’t you just take Option 2 and revisit later?”

Answer:
“We can, but it’s a decision to run dual semantics and carry permanent complexity into operations and controls. ‘Revisit later’ rarely happens unless we attach explicit ownership and funding.”

4) “How long is the assessment and what do you need from us?”

Answer:
“Up to 4 weeks, time-boxed. We need named engagement from key AM consumer owners so we can validate routing rules, code patterns, log evidence, and confirm sizing.”

5) “What will you deliver at the end of 4 weeks?”

Answer:
“A decision-grade pack: confirmed impacted systems, change themes, sizing (T-shirt/sprint), timeline impact, risks, mitigations/guardrails, and a recommended go-forward path.”

6) “What’s the business impact if we get this wrong?”

Answer:
“Operational disruption at cutover: misrouting, validation failures, reconciliation/reporting/control breaks — plus delivery slippage from late-discovered dependencies.”

7) “Can’t enterprise architecture just look at the catalog / dependencies?”

Answer:
“Catalogs help, but the coupling here is frequently in message routing rules, prefix-based logic, and code paths. We need lightweight scans plus owner confirmation to avoid false confidence.”

8) “Which systems are the biggest risks?”

Answer:
“Anything that uses prefix-coupled routing/validation at scale — MessageBus subscriptions/rules, IBOR/PODS type ingestion logic, and downstream controls/reporting.”

If they push: go to Appendix 3.

9) “What is the ‘blast radius’ in plain English?”

Answer:
“How many systems will break or behave differently when EMEA migrated accounts stop producing Salerio-style IDs — including routing, validation, controls, and reporting.”

10) “Is this required for EMEA go-live, or is it future-proofing?”

Answer:
“There’s a minimum needed for EMEA go-live, but without a plan we risk either destabilising go-live or locking in dual semantics. The assessment tells us what is truly required vs what can be sequenced.”

11) “What are the guardrails to make Option 1 safe?”

Answer:
“Parallel-run parity dashboards, MDR ingress checks, idempotent consumers, and a tested rollback plan — plus staged wave cutovers with acceptance criteria.”

If they ask for detail: Appendix 2/1.

12) “Who owns the tech debt if we choose Option 2?”

Answer:
“That’s exactly why we need an explicit steer. If we choose Option 2, we should assign ownership, define paydown milestones, and track it as a governed debt item — otherwise it becomes permanent.”

13) “What’s your recommendation?”

Answer:
“Standardise to a single IMOS model (Option 1), and approve the time-boxed assessment now so we can quantify scope and execute safely.”

14) “What do you need from Trading vs AM app teams?”

Answer:
“Trading: clarity on target ID contract and any transitional capabilities. AM teams: validate where prefix-based assumptions exist in code/rules and confirm sizing and operational controls.”

15) “Can we do a hybrid—Option 2 now, Option 1 later?”

Answer:
“Yes, but only if ‘later’ is real: we’d need a committed paydown plan with funding and dates. Otherwise it’s effectively choosing Option 2 permanently.”